| TASK / JOB | Washing Down Post Dredging Campaign – Workboats (Valid for Seadragon Water Injection or Plough) |  |  |
| --- | --- | --- | --- |
| ASSESSED BY | Jac Williams | REFERENCE NUMBER | UKD/BIO/004 |
| DATE OF ASSESSMENT | 23/01/2026 | REVIEW DUE DATE | 23/01/2027 |

Indicate Areas of Ship “at risk” of Carrying INNS due to Dredging or Marine Works

Water Injection pump or plough

| Job Step | Risks Identified | Method Statement |
| --- | --- | --- |
| On completion of water injection | N/A | - Lift the pump clear of the bottom and run for 2 minutes mid water collum clear of the sea bed to flush the system - Recover system and secure if necessary. - Inspect any injection system mud if accessible for flora and fauna, photograph and forward to Bio-Security Manager for identification and recording. |
| Prior to departure of dredge area | Transfer of INNS outside of dredge area. | - Using either hoses or prop wash, wash down the injection system. - Inspect and repeat as required. - Inspect deck areas around injection system and wash down if required. - Record in diary |