The Old Brickworks timeline

	Date
	Title
	Document
	Author
	Additional

	13/01/09
	Planning application 08/P/00594(E) granted for ‘Construction & demolition waste processing facility enabling the reuse of construction waste into new projects. Re use vacant brownfield site with the erection of agricultural type shed’.
	Planning application
	Torfaen council
	- Section 4: ‘the site shall be used for inert construction and demolition waste processing to a maximum of 65,000 tonnes capacity per year and for no other purpose’.

	28/03/12
	Initial application sent to EA
	Application 
	
	

	31/05/12
	Application duly made
	
	
	

	15/08/12
	Email correspondence between Torfaen council and EA, advising EA to not issue the permit.  
	Email
	
	Regarding surface water drainage issues.

	17/08/12
	Schedule 5 sent to operator
	Schedule 5
	Louise Wild
	Site plan differs considerably to the site plan agreed by Torfaen Council. Request for amended site plan showing the proposed site boundary to be sent, in line with (or smaller than) the area permitted under the planning permission.

	21/08/12
	Email to operator showing difference between submitted site plan and planning application
	Email
	Louise Wild
	

	28/08/12
	Site plan received from company secretary
	Site plan
	Company Secretary
	

	28/08/12
	Licence granted to Mr Mark Robinson (EAWML 104308)
	Bespoke Permit
	
	- ‘storage of waste and the treatment of waste by sorting, separation, screening, crushing and blending of waste to produce soil, soil substitutes and aggregate. Permitted wastes do not include hazardous wastes. The annual throughput of the site must not exceed 75,000 tonnes per year’.
- Table s1.1 – limits of activities = treatment/ storage and treatment on hardstanding.

	31/07/13
	Planning application 13/P/00337 granted for ‘Retention of us for the processing of construction & demolition waste (Amendment to planning permission 08/P/00594)’.
	Planning application
	Torfaen council
	- Section 5 & 7 relate to construction of bund


	16/06/15
	Site inspection
	CAR form
	Anthony Bruten
	No breaches recorded

	02/01/16
	Letter from Tony Bruten to landowner Mr Hanbury regarding NRW’s stand on consent of waste deposition in bund related to planning application 13/P/00337
	Letter
	Anthony Bruten
	‘…as long as the bund is constructed from suitable material which could be waste i.e. inert soil and stone and if suitable waste is used then a U1 exemption for use of waste in construction is registered online at the NRW website and…providing that the company have also complied with the planning order should the company vacate the site we (NRW) would not require the landlord to remove a legally constructed bund’. 

(NB: no exemption registered at the site).

	21/02/17
	Site inspection
	CAR form
	Michael Edwards
	No breaches

	10/05/17
	Site inspection
	CAR form
	Ian James
	No breaches

	10/07/17
	Email from Anthony Morgan of RSS to Mr Hanbury discussing volumes of stockpiles (email saved to DMS on 26/07/17)
	Email 
	Jack Hanbury, Anthony Morgan
	- Confirmation that AM, Mark Robinson & NRW met in July 2017 to discuss stockpiles on site – ‘no issues’ with plans
- Email contains copy of plan and calculations of ‘proposed plateau’

	03/07/18
	Site inspection
	CAR form 
	Richard Palmer
	- No breaches
- ‘One issue was that there was a lot more waste coming in than out, in fact waste out was recorded at 0 tonnes, so waste cannot be continuously deposited at site and 'waste piles' must be removed rather than being allowed to build up and said to be 'product'.
- ‘Also the Permit boundary on the current NRW Permit is showing a deviation from the site map presented on site, this will need to be amended via our permitting team to show the correct site boundary.’


	11/10/18
	Site inspection
	CAR form
	James Malatynski
	- C3 breach (G4) – related to failure to amend permit to show increased boundary.
- ‘Concerns were raised regarding the level of waste throughput to the site and 0 tonnes recorded leaving the site.  Mark Robinson confirmed that approximately 25,000 tonnes were being removed from site as product annually.’

	31/01/19
	Site inspection
	CAR form
	David Warwick-Brown & Lara Moggridge
	- C2 breach (A1) – permanent waste deposited on site outside of specified activities in permit
- C2 breach (C2) – failure to comply with EMS (root cause)
- C3 breach (G4) – ongoing issue of operating outside of permitted boundary
- further action – cease acceptance of any further waste/arrange meeting to discuss matters outlined in CAR form

	08/05/19
	Meeting at Torfaen Council with Norman Jones and Catherine Jones to discuss site history, past planning applications, recent inspections, and next steps regarding potential enforcement action
	Meeting
	David Warwick-Brown & Lara Moggridge
	

	18/05/19
	Letter from Mr Anthony Morgan of RSS on behalf of Mr Alan Griffiths in dispute of CAR form issued on 31/01/19
	Letter
	Mr Anthony Morgan
	- Claimed outgoing material now a product and not a waste therefore no requirement to capture the quantum of this material on waste returns. No waste transfer notes provided for this. Waste will not confirm to WRAP Protocol.
- Table provided for imported wastes and exported aggregates. No evidence provided to supported exported aggregates claim & stock value between the 2 is still +36,249t. Layout drawings provided (dated 04/07/17), which state that mounds 1, 2 and 3 equate to 21,502t which is still considerably lower than the figures provided. 
- U1 exemption - refers to letter provided sent from tony bruten to Mr Hanbury in 2016 – reference to U1 exemption for using waste in construction for the bund (no exemption registered).
- Regardless of claims – still not operating within permitted boundary, which was mentioned in CAR form.

	25/05/19
	Email from landowner Mr Hanbury explaining site history, permit holder and lease ownership.
	Email
	Mr Jack Hanbury
	- Permit and current lease under individual Mr Mark Robinson, but trading via recycled stone and soil – Mr Robinson and Alun Griffiths are the 2 shareholders. 
- Mr Hanbury believes waste brought onto site by RSS in compliance with planning permission. 
- Since 2014 – estate been in discussion with RSS (guarantee from Mr Griffiths parent company) for a new lease to the site, which he believed to be close to signing at the time. However, lease has not progressed since then and Mr Hanbury has not heard from Mr Griffiths whether he wishes to progress. 
- Mr Hanbury currently served notice on Mr Robinson to bring current lease to an end, which it may do in July 2019. 
- Mr Hanbury fears RSS intend to keep money paid to accept the waste material, does not intend to exercise planning permission of 2014, and intends to walk away from an abandoned site.

	30/05/19
	Skype meeting with R&E I&WR team and Legal to discuss permit and receive advice regarding the next recommended steps in terms of enforcement
	Skype telecon
	DWB, LM, Caroline Drayton & Mari Thomas
	- Review previous CAR forms for any info regarding permanent deposit of waste
- continue to investigate/gather evidence regarding the deposits and arrange to interview the operator under caution
- agreed as a potential POCA case given that the operator is likely to have gained financially from the illegal activity

	04/06/19
	Invite to POCA tape recorded interview sent to Mr Mark Robinson to discuss matters related to activities on site – suspected contravention of REG 36 of EPR 2016. Proposed date/time: 10:30 on Thursday 20th June. 
	Email
	DWB cc LM
	

	17/06/19
	Confirmation received from Mark Robinson for attendance to interview.
	Email
	Mr Mark Robinson
	

	19/06/19
	Reminder sent to Mr Mark Robinson of details of interview.
	Email
	DWB to MR
	Included was the following: ‘…any other person who attends with you will be unable to sit in on the interview unless it is your legal representation’.

	20/06/19
	Email received from Mark Robinson at 08:08 explaining that he will no longer be attending the interview due to a claimed misunderstanding of the invitation sent on 04/06/19. It was claimed that himself and Mr Anthony Morgan were unaware of the potential offences and of the possibility to have legal representation in the interview. Therefore, he decided to seek legal advice and postpone the interview.
	Email
	MR
	

	20/06/19
	Rearranged interview date set for Wednesday 3rd July at 10:30am. 
	Email
	DWB to MR
	

	03/07/19
	Tape recorded POCA Interview conducted at St Mellons, 10:30-11:20.
	Interview
	Interviewers: DWB, LM & Interviewee: MR
	Discussed: MR’s role at the old brickworks, role and involvements of TCM, current and historic activities at the old brickworks, land ownership, permit boundary, legislation, exhibits, previous site inspections and actions taken since issuing of most recent CAR form. 

Mr Robinson did not consider the activities being undertaken at the old brickworks to be in breach of environmental legislation. It was stated that the waste was not being permanently deposited at the site. he was also unaware, however, that any waste deposited for longer than 3 years is a permanent deposit of waste according to the Landfill Directive. 
The waste material on site was considered as a ‘product’ rather than a ‘waste’, hence why there were 0 tonnes recorded on the outgoing waste returns. 
Confusion regarding permit type – it has been assumed that the permit is a bespoke, however Mr Robinson showed us an issue letter for an SRP. Further investigation into permit history required. 
Proposed meeting with legal needed to discuss next steps following the interview. 


	08/08/19
	Site Inspection
	CAR form
	DWB, LM, Mark Robinson & Anthony Morgan
	[bookmark: _GoBack]Site visit to assess permit compliance since last visit and discuss the way forward regarding the issue of the stockpiled material on site. 



